# Project Planning Phase

## Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Project Name | Cosmetic Insights : Navigating Cosmetics Trends and Consumer Insights |
| --- | --- |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Sravani , Naga Pavan |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Naga pavan |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Durgesh |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Durgesh ,Pavan kumar |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Sravani |

| Sprint-2 | Dashboard | USN-6 | As a user, I can view the dashboard after logging in. | 3 | High | Naga pavan |
| --- | --- | --- | --- | --- | --- | --- |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 08 | 6 Days | 16 Jun 2025 | 21 Jun 2025 | 8 | 21 Jun 2025 |
| Sprint-2 | 16 | 6 Days | 22 Jun 2025 | 28 Jun 2025 | 16 | 28 Jun 2025 |

Velocity:

Average Velocity=(8+15)/2=23/2=11.5